Play Testin Notes

4/11/19
- Necromancer needs strike ability or it causes a free strike bug FIXED
- card reward screen
  - 'choose one' banner needs to be higher and smaller DONE
  - Skip rewards button should say “Continue..” instead DONE
  - Leaving the rewards screen shouldnt disable the half faded black screen
  - max health text on ability bar displays wrong value: sets current health as the max health text DONE
  - activation panel arrow should move a bit faster, or on new turn start DONE
  - necromancer summoned skelly after dying from free strike DONE
  - we had 3 necromancers in a row: make a way for enemy spawner to guarantee a different enemy wave each time (unless we've already encountered every wave already, then refresh the list of viable encounters) DONE
14/11/19
- Tile hover for spells not disabling for instant cast spells FIXED
- Skeleton king starts with 1hp FIXED
- preparation is not set on cooldown FIXED
- ItemSlot caused null ref exc: missing gold cost text component reference FIXED
- Volatile zombie using strike from 2 tiles away ( possible bug with melee range value, or isTargetInRange() method) FIXED
- poison not working (not damaging on activation end). Rogue took 1 damage instead of 4, other character took 0 damage (maybe code confusing poison and poisonous? FIXED
- 'Move' ability does not deduct AP from priest? FIXED
- Tile hover activates on button click if character doesnt have enough AP for the ability FIXED
- update activation panel arrow position on character death FIXED
- Choose an item screen's back button should be lower: it hangs over middle item card FIXED
- Choose an item screen can get duplicate items FIXED
- Health in character data can go into minus FIXED
- character data entities with 0hp still get created on combat start FIXED
- mage fleet footed not working if mage has 0 AP FIXED
- skeleton necro: when new zombie is made, arrow panel does not update position FIXED

Play Test Notes 29/11/19
- skeleton assasin skipped his turn for no reason (could be a bug with being pinned and IsAbleToTakeAction() method) FIXED
  - (there wasnt any logic for targetting something that wasnt the lowest health enemy)
- ferryman coin did not actually reward any gold FIXED
  - incorrect string ref: was calling ferryman token, when should say ferryman coin
- ghoul null ref: doesnt have world space canvas variable assgned in inspector FIXED
- Camp site ui problems
  - camp site character boxes not displaying health correctly FIXED
  - rick click should cancel choice OR
    - make screen similar to mystery event character boxes/panel with back/cancel button

Play Test Notes 10/12/19 (Post visual updates)
- block shield icon covers adjacent character UI, should move it so its centre point is on the right edge of the characters health bar FIXED
- poison not actually damaging FIXED
- goblin encounter broken FIXED
  - activation panel looks fucked FIXED
  - archers shoot coroutine doesnt complete FIXED
  - goblins status panel over hangs health bar a little FIXED
- Characters change their facing direction to attack enemies when theyre X positions are the same. This shouldnt happen FIXED
- take damage from poison effect looks like shit(try darken the green, and make the skull+bones a little more transparent) FIXED KINDA
- dying from poison breaks the activation order and the game FIXED
- using a movement ability WHILE already moving breaks the game. Implement code to prevent player from moving while a move action is in process
- on combat end should be better at destroying activation windows, some are still lingering FIXED
- Damage effect shows damage taken, not actual HP lost which it should FIXED
- Move block icon a tad more to the right FIXED
- shadow bolt projectile animation looks a bit wonky FIXED
- rogue took 30% of its health as damage, then character roster made it 0 hp and it didnt spawn next combat? (bad code in HandleDamage() FIXED
- Defender health bar on ability bar shows current/max hp values from prefab. When defender is instantiated health values should be set / slider pos set FIXED
- bugs with quick reflexes. After already triggering a move, it tried to move again(played status VFX) but didnt actually move. Rogue twin strike ended up hitting 4 times? FIXED
- Activation window health bars not showing on 2nd combat event. Although it showed for a zombie created mid combat FIXED
- healing effect was shown on warrior when it took damage from volatile zombie explosion?
- volatile passive reads “deals 5 damage”, but should read “deals 5 physical damage” FIXED
- when damaged by poison, a damage effect should be played, not just poison anim FIXED
- poison damage vfx should be a bit more visible FIXED
- vampire performed a free strike against charging warrior when it shouldn't have
- warior hp stat bar, max health variable has the current health text assigned FIXED
- implement a dedicated healing VFX, instead of using damage vfx FIXED
- treasure room caused error with panel slot prefab. Object destroyed but still trying to reference??? caused by activation windows not being created) FIXED
Play Test Notes 14/12/19
- ghoul rendering behind grass tile little grass elements: check ghoul models sort order FIXED
- goblins not moving FIXED
- change skelly assassin weapon sprites FIXED
- change skelly archer and goblin shooty to have archer helmets DONE

Play Test Notes 15/12/19
- increase speed of AP bar movement DONE
- quick reflexes movement made skelly mage teleport on the same spot FIXED
- on new combat start, camera ortho size should go back to 4 FIXED
- status icons view fucks up with 5 or more icons: moves over health bar FIXED
- enemy necro and zombie dying at the same time caused game to freeze: necro model didnt get removed/destroyed FIXED
- goblin shooty buggy if the closest enemy has camoflage. Just moves back and forth weirdly
- skeleton archer also buggy: due to targetting issue when closest target is stealthed
- goblin shooty/skelly archer helmet doesnt slow fade during death anim FIXED
- free strike bugs appear after a few combats. Code be caused by getting points that arent connected to relevant tiles maybe? Free strikes triggering when they defintely shouldnt FIXED
- turn counter not being reset between combats FIXED
- soul link only dealt 2 damage to skeleton lord, it shouldve dealt 5 FIXED ??

Play Testing Notes 20/2/2020
- Character select screen “Random” model needs to be made in GIMP
- need to implement twin strike ability DONE
- character roster/ map cant be view during kings blessing event